- Sprint Planning

Number of developer: 1

Sprint duration: 3 weeks

  - Task Detail

    - Requirement Document & Flowchart – 2 Story points / Estimated 2 days

    - Create Entities Teacher, Student, Subject, Academic Class  – 2 story point / Estimated 2 day

    - Create DAO for all Entities – 1 story point / Estimated 1 day

    - Create DAO Implementation for all Entities– 4 story point / Estimated 3 days

    - Create Service File for all entities and also create Service Implementation file for all the entities – 2 Story point/Estimated 2 days.

    - Create Homepage, Login page JSP file and also create controller for that and service file as well as service file Implementation, too.  – 2 story points / Estimated 2 Days

    - Create Add Subject & Delete Subject & Display Subject JSP file, Create Servlet (controller) for them  – 2 story point / Estimated 2 days

    - Create Add Teacher & Delete Teacher JSP file, Create Servlet (controller) for them-1 Story point/Estimated 1 Day.

    - Create Add Student & Delete Student JSP file. Create Servlet (controller) for them – 1 Story point/Estimated 1 Day.

    - Create Add Academic class & Delete Academic class JSP file. Create Servlet (controller) for them.- 1 Story point/Estimated 1 Day.

    - Testing – 2 Story Point/Estimated 2 days.

    - Release Announcement – 1 story point / Estimated 1 hour

- Flow of the project

- How the project works:

In this project we can login as Admin or User. Admin can add source, add destination, add Flights, add Airlines.

User can see the available flights and book the tickets.

- Admin Registration:

- Login Form:

- Homepage:

- Add Source Station:

- Delete Destination Station:

- Add Routes:

- Add Airline:

- Display Source Stations:

- Display Source Stations:

- Display Routes:

- Display Airlines:

- Display Flights:

- Change Password:

- Logout:

- Book Your Ticket:

GITHUB LINK:

https://github.com/urvidarji/AirlineBookingPortal